# Guru99 Bank Project

Change Request Analysis & Impact Assessment

Prepared By: Muhammad Safwat
Role: Software QA / Manual Test Engineer
Application: Guru99 Bank
SRS Reviewed: Version 1 → Version 4
Document Version: 1.0

Table of Contents

1. Introduction

2. Project Objectives

3. Change Request Overview

4. SRS Version Comparison

5. Delta Analysis

6. Impact Analysis

7. Requirement Traceability Matrix

8. Regression Testing Scope

9. Risk Assessment

10. Test Data Review

11. QA Recommendations

12. Executive Dashboard

13. QA Sign-Off

14. Conclusion

# 1. Introduction

This document analyzes all requirement changes introduced across Guru99 Bank SRS Versions 1 through 4. It identifies added and modified requirements, evaluates their impact on existing test cases, and defines the regression strategy before the final release.

# 2. Project Objectives

Review requirement changes across all versions.

Determine impacted modules and business flows.

Update testing scope and traceability.

Prepare regression and confirmation testing.

# 3. Change Request Overview

A change request was introduced after multiple SRS revisions. The QA team reviewed all changes, analyzed their impact, updated affected test cases, and prepared regression testing to verify that new functionality did not affect existing behavior.

# 4. SRS Version Comparison

| Version | Summary | Testing Impact | Priority |
| --- | --- | --- | --- |
| V1 | Initial baseline requirements | Baseline | - |
| V2 | Field rename + disabled fields | Update existing TC | High |
| V3 | Password field + Web Services + scope | New & updated TC | High |
| V4 | Balance Enquiry dropdown | Regression & UI validation | High |

# 5. Delta Analysis

## Added Requirements

Password field in New Customer.

Mini Statement API.

Balance Enquiry API.

## Modified Requirements

Amount Lower Limit renamed to Minimum Transaction Value.

Customer ID and Balance became disabled in Edit Account.

Customer Name, Gender and DOB became disabled in Edit Customer.

Balance Enquiry changed from Textbox to Dropdown.

## Removed Requirements

No functional requirements were removed.

# 6. Impact Analysis

| Change | Affected Module | Impact | QA Action |
| --- | --- | --- | --- |
| Password | New Customer | High | Create additional validation test cases |
| Disabled Fields | Edit Customer | High | Update UI and functional test cases |
| Disabled Fields | Edit Account | High | Update existing test cases |
| Dropdown | Balance Enquiry | High | Regression + usability validation |
| Web Services | Balance/Mini Statement | Medium | Prepare API scenarios |

7. Requirement Traceability Matrix

| Requirement | Module | Coverage | Status |
| --- | --- | --- | --- |
| Password Field | New Customer | Covered | Ready |
| Disabled Fields | Edit Customer | Covered | Ready |
| Disabled Fields | Edit Account | Covered | Ready |
| Dropdown | Balance Enquiry | Covered | Ready |
| APIs | Web Services | Covered | Ready |

# 8. Regression Testing Scope

Login

New Customer

Edit Customer

Delete Customer

New Account

Edit Account

Deposit

Withdrawal

Fund Transfer

Balance Enquiry

Mini Statement

Customized Statement

Change Password

# 9. Risk Assessment

| Module | Risk | Reason |
| --- | --- | --- |
| Balance Enquiry | High | Functional and UI changes |
| New Customer | High | Password addition |
| Edit Customer | High | Read-only fields |
| Edit Account | High | Read-only fields |
| APIs | Medium | New integration |
| Deposit / Withdrawal | Low | No requirement changes |

# 10. Test Data Review

Test data was extended to include valid and invalid customer records, password validation, boundary values, negative scenarios, and dropdown selection cases.

# 11. QA Recommendations

Update impacted test cases.

Execute regression testing on all affected modules.

Perform confirmation testing for resolved defects.

Verify business rules and UI changes before release.

# 12. Executive Dashboard

| Metric | Value |
| --- | --- |
| SRS Versions | 4 |
| Added Features | 3 |
| Modified Features | 5 |
| Removed Features | 0 |
| High Impact Modules | 4 |
| Regression Modules | 13 |
| Project Readiness | Ready for Regression |

# 13. Conclusion

The change request analysis confirmed that all significant requirement changes were identified and assessed. Impacted modules were mapped to the corresponding test cases, regression scope was finalized, and the application was considered ready for regression and confirmation testing.