# Guru99 Bank Project

Test Closure Report

Prepared By: Muhammad Safwat
Role: Software QA / Manual Test Engineer
Application: Guru99 Bank
SRS Reviewed: Version 1 → Version 4
Document Version: 1.0

Table of Contents

- 1. Defect Rejection Ratio

- 2. Test Case Effectiveness

- 3. Top 3 Defect Themes

- 4. Test Closure Notes

- 5. Lessons Learned

- 6. Project Handover Summary

# 1. Defect Rejection Ratio

- Formula:
(Rejected Defects ÷ Total Submitted Defects) × 100

- Calculation:
(2 ÷ 144) × 100 = 1.39%

- Description:
The Defect Rejection Ratio is 1.39%, indicating that almost all reported defects were valid and accepted.

# 2. Test Case Effectiveness

- Formula:
(Defects Found ÷ Executed Test Cases) × 100

- Calculation:
(144 ÷ 373) × 100 = 38.61%

- Description:
The Test Case Effectiveness is 38.61%, demonstrating good test coverage and effective defect detection.

# 3. Top 3 Defect Themes

Validation Issues

Functional Issues

UI Issues

Description:
The identified defects were distributed almost equally across three major categories: Validation Issues, Functional Issues, and UI Issues. This indicates that the testing activities covered different aspects of the application rather than focusing on a single area, resulting in balanced defect detection across the system.

4. Test Closure Notes

| Metric | Value |
| --- | --- |
| Total Test Cases | 373 |
| Executed Test Cases | 373 |
| Passed | 229 |
| Failed | 144 |
| Total Defects | 144 |
| Closed | 129 |
| Open | 13 |
| Deferred | 2 |
| Defect Rejection Ratio | 1.39% |
| Test Case Effectiveness | 38.61% |

Closure Summary:
The testing activities for the Guru99 Bank project have been successfully completed. A total of 373 test cases were executed, resulting in 229 passed test cases and 144 failed test cases that led to defect reporting. Out of 144 reported defects, 129 were resolved and verified, 13 remain open, and 2 were deferred for future releases. The application has undergone confirmation and regression testing across multiple versions and is considered stable, with only a small number of outstanding issues.

# 5. Lessons Learned

### What Improved Quality the Most?

- Designing comprehensive test cases before execution significantly improved test coverage.

- Applying boundary value analysis and negative testing helped uncover validation defects early.

- Performing regression testing after each change request ensured that existing functionality remained stable.

### Best Bug Detection Techniques

- Boundary Value Analysis (BVA)

- Negative Testing

- Validation Testing

- Exploratory Testing

- Regression Testing

### Challenges Faced

- Managing test data across different application versions.

- Tracking requirement changes between SRS versions.

- Ensuring complete regression coverage after requirement updates.

### What Would Be Improved Next Time?

- Create the Requirement Traceability Matrix (RTM) earlier in the project.

- Prepare regression test suites from the beginning.

- Automate repetitive regression scenarios to reduce execution time.

- Improve defect categorization and reporting consistency.

### Key Takeaways

- Requirement analysis is essential before writing test cases.

- Clear and detailed bug reports accelerate defect resolution.

- Regression testing is critical after every requirement change.

- Well-structured documentation improves communication among project stakeholders.

# 6. Project Handover Summary

## Project Overview

The manual testing activities for the Guru99 Bank Application have been successfully completed. The project covered requirement analysis, test planning, test case design, test execution, defect reporting, confirmation testing, and regression testing across multiple application versions (V1, V2, V3, and V4).

## Testing Summary

- Total Test Cases Designed: 373

- Total Test Cases Executed: 373

- Passed Test Cases: 229

- Failed Test Cases: 144

- Total Defects Reported: 144

- Closed Defects: 129

- Open Defects: 13

- Deferred Defects: 2

## Key Testing Activities Completed

- Requirement analysis and SRS review.

- Test case design for all assigned modules.

- Functional testing of Manager and Customer features.

- Validation and negative testing.

- Defect reporting and tracking.

- Confirmation testing on Version 2, Version 3, and Version 4.

- Regression testing for all impacted modules.

- Change Request Analysis and Impact Assessment.

- Test Closure activities and project documentation.

## Known Risks

Although the application is stable, a small number of defects remain open or deferred. These issues should be reviewed and addressed in future releases. Continuous regression testing is recommended whenever new changes are introduced.

## Release Recommendation

Based on the executed test cases, defect analysis, confirmation testing, and regression testing results, the Guru99 Bank application is considered ready for release. The remaining open and deferred defects are limited and should be monitored in future maintenance cycles.

## QA Handover Notes

All testing deliverables have been completed and documented, including:

- Software Requirements Review

- Test Cases

- Test Execution Results

- Bug Reports

- Confirmation Testing

- Regression Testing

- Change Request Analysis

- Test Closure Report

The project is now ready for handover to the development team, project stakeholders, and future maintenance activities.