# Guru99 Banking Application

Sysytem Test Plan

Prepared By: Muhammad Safwat
Role: Software QA / Manual Test Engineer
Application: Guru99 Bank
SRS Reviewed: Version 3
Document Version: 1.0

Table of Contents

- Test Plan ID

- Project Name

- Objective

- Scope

- Test Strategy

- Test Environment

- Entry Criteria

- Exit Criteria

- Resources

- Schedule

- Risks

- Annex: Detailed Test Scenarios (API & Functional)

## 1. Test Plan ID

- ID: TP-GURU99-BANK-V3-FINAL

- Version: 3.0

## 2. Project Name

- Guru99 Banking Application (Version 3)

## 3. Objective

- Verify that the Guru99 Banking Application (V3) functions according to the updated requirements in SRS_v3.docx, ensuring functional integrity, accurate API data exchange, and compliance with the defined business logic.

## 4. Scope

- In-Scope Modules:

  - Manager Modules: New/Edit/Delete Customer, New/Edit/Delete Account, Deposit, Withdrawal, Fund Transfer, Change Password, Balance Enquiry, Mini Statement, Customized Statement.

  - Customer Modules: Balance Enquiry, Fund Transfer, Mini Statement, Customized Statement, Change Password.

  - Web Services: Mini Statement API, Balance Enquiry API.

- Out of Scope: Performance Testing, Stress Testing, Automation Testing, and Mobile Application UI Testing.

## 5. Test Strategy

- Functional Testing: Testing all front-end fields and business rules defined in section 3.2 and 3.3 of SRS_v3.docx.

- Web Service Testing: Validating JSON input/output for API endpoints using established request parameters and error code verification.

- Integration Testing: End-to-End flow verification (e.g., Customer $\rightarrow$ Account $\rightarrow$ Transaction).

- Regression Testing: Verifying all field-level fixes and functional changes documented in the project history (e.g., "Minimum Transaction Value" field updates).

## 6. Test Environment

- Application: Guru99 Banking System V3.

- Browser: Google Chrome 27+.

- Database: Dedicated Test Database.

- API Tools: REST Clients for executing API calls defined in section 2.1.3 of SRS_v3.docx.

## 7. Entry Criteria

- SRS_v3.docx approved and signed off.

- Application Build V3 deployed to the QA environment.

- All test cases written and reviewed based on the provided Mockups.docx.

## 8. Exit Criteria

- 100% test case execution.

- No "Critical" or "Blocker" defects open in the Bug Tracker.

- Final Test Summary Report (TSR) completed and approved.

## 9. Resources

- QA Team: Lead QA Engineer, Test Engineers.

- Documentation: SRS_v2-day6.docx, SRS_v3.docx, Mockups.docx, and Project Changelog.

## 10. Schedule

- Planning: Test Plan documentation and review.

- Execution: 2 days (as per project timeline for V3).

- Reporting: Post-execution review and summary.

## 11. Risks

- Environment Instability: Downtime in the test database.

- Requirement Changes: Late-stage changes to SRS_v3.docx may necessitate re-testing.

- API Dependency: Delays in backend availability for Web Service testing.

## 12. Annex: Detailed Test Scenarios (API & Functional)

- API Testing Scenarios (Ref: SRS_v3.docx Section 2.1.3)

| ### ليه اخترنا دول؟ | ### ليه اخترنا دول؟ | ### ليه اخترنا دول؟ |
| --- | --- | --- |
| لأنهم أكثر 3 Categories شيوعًا في مشروع Guru99: | لأنهم أكثر 3 Categories شيوعًا في مشروع Guru99: | لأنهم أكثر 3 Categories شيوعًا في مشروع Guru99: |
| - Validation → حقول الإدخال، الرسائل، القيود. | - Validation → حقول الإدخال، الرسائل، القيود. | - Validation → حقول الإدخال، الرسائل، القيود. |
| - Functional → Deposit، Withdrawal، Fund Transfer، Balance Enquiry. | - Functional → Deposit، Withdrawal، Fund Transfer، Balance Enquiry. | - Functional → Deposit، Withdrawal، Fund Transfer، Balance Enquiry. |
| - UI → Layout، Labels، Navigation، Messages. | - UI → Layout، Labels، Navigation، Messages. | - UI → Layout، Labels، Navigation، Messages. |

- Key Functional Test Scenarios (Ref: SRS_v3.docx Section 3.2 & 3.3)

| Test ID | Module | Scenario | Validation Requirement |
| --- | --- | --- | --- |
| FUNC-01 | New Customer | Input Validation | Ensure Special Characters/Spaces are rejected (T4-T29) |
| FUNC-02 | Edit Account | Field Constraints | Verify Customer ID & Balance are "Disabled" (Section 3.1) |
| FUNC-03 | Fund Transfer | Logic Validation | Check insufficient balance error (F7/F11) |
| FUNC-04 | Change Password | Complexity | Ensure at-least 1 numeric and 1 special character (T99-T100) |
| FUNC-05 | Cust. Statement | Filter Validation | From Date must not be greater than To Date (F40/F42) |

- API Traceability & Error Handling Matrix

This matrix establishes the traceability between the Software Interface requirements (SRS_v3.docx Section 2.1.3) and the corresponding test cases, ensuring comprehensive coverage of the defined error code protocols.

| Requirement Reference | Test Case ID | Test Scenario | Expected Result / Error Code |
| --- | --- | --- | --- |
| Section 2.1.3 | API-TC-01 | Mini Statement Success | Code 0 (Success) – Valid JSON response (5 transactions) |
| Section 2.1.3 | API-TC-02 | Balance Enquiry Success | Code 0 (Success) – Valid JSON response (Account balance) |
| Section 2.1.3 (Error Table) | API-TC-03 | Query with Incorrect Password | Code 3 – Login Credentials Incorrect |
| Section 2.1.3 (Error Table) | API-TC-04 | Query Non-existent Account | Code 1 – NoData |
| Section 2.1.3 (Error Table) | API-TC-05 | Simulate Connectivity Failure | Code 2 – Connection Issue |

- Testing Notes & Guidelines:

- Traceability Assurance: All API test cases are mapped directly to the Software Interface specifications detailed in SRS_v3.docx, ensuring that every functional requirement is verifiable.

- Error Handling Verification:

  - Success Criteria: Validate that Code 0 is returned exclusively when the request is processed successfully with valid parameters.

  - Invalid Input Handling: Ensure the system gracefully handles invalid inputs (e.g., incorrect passwords, non-existent account numbers) and returns the appropriate error codes (Code 1 or Code 3) without encountering unexpected system exceptions.

  - System Resilience: Simulate network latency or database connectivity interruptions to verify that the system correctly identifies and responds with Code 2 (Connection Issue) under stress or failure conditions.